BAHN APM AI-Powered Assistant Project Manager DEVELOPER BRIEF

| Client Deutsche Bahn / DB Systel | Project Start 1 February 2026 |
| --- | --- |
| Working Model 2-week sprints, embedded in DB team | Key Stakeholder Tobias Hackbarth (DB Systel) |

# Project Overview

Deloitte is partnering with Deutsche Bahn to transform our internal APM tool into an enterprise-ready solution integrated directly into BahnGPT. This is a joint reference project for both organizations. We work as part of the DB Systel team using their methodologies and infrastructure.

Key constraint: No standalone web application. Full integration into BahnGPT's existing UI and MCP architecture is required.

# System Architecture

[INSERT ARCHITECTURE DIAGRAM HERE] BahnGPT Integration Architecture

# BahnGPT Environment

The target platform is BahnGPT, DB's internal AI assistant with ~11,000-12,000 active users.

### Platform Capabilities

- Multi-model backend: GPT-5, GPT-4.1, GPT-4, image models

- Architecture: MCP Server with custom tool integration

- Infrastructure: Azure (AWS deployment also possible)

- IAM: EntraID authentication

- Document Intelligence: Full OCR/DI access available

- File handling: Upload capability, files persist with chat, RAG-ready storage

- Data sources: Selectable DB knowledge bases already attached

- Fine-tuning: Open-source models from Huggingface available if needed

### UI Considerations

- General chatbot UI with transparency features

- Frontend will require extension for APM features

- Future consideration: extension to blue-collar workforce

# Use Cases

## ✓ Current Capabilities (Deloitte APM)

These features exist in our internal tool and form the baseline:

| Capability | Description |
| --- | --- |
| Document-Based Task Extraction | Upload project contracts/specs → AI extracts structured tasks with logical sequencing and dependencies |
| Jira Integration | Bi-directional sync: create, update, manage tasks in Jira via natural language |
| Gantt Visualization | Auto-generated Gantt charts from task data with timeline visualization |
| Real-Time Progress Tracking | Live status updates via Socket.IO, visual progress indicators |
| PDF Report Generation | Executive-level reports with analytics, charts, and professional formatting |
| Chat-Based Control | Conversational interface for all project management operations |
| Multi-Agent Orchestration | Specialized agents (TaskManager, VisualizationAgent, AnalyticsAgent, etc.) coordinated by central orchestrator |

## → Planned for Deutsche Bahn

DB-specific enhancements and integrations to be developed:

| Feature | Description | Priority |
| --- | --- | --- |
| BahnGPT Integration | Full MCP tool integration into existing BahnGPT UI – no standalone app | CRITICAL |
| DB Data Source Connection | Connect to existing DB knowledge bases and data sources with PII handling | High |
| DB PM Guidelines Training | Train/fine-tune on Deutsche Bahn project management methodologies | High |
| Multi-Jira Instance Support | Handle multiple Jira instances across DB organization (or Polarion alternative) | High |
| Steering Committee Reports | Automated Lenkungskreis reports, management dashboards, taskforce overviews | Medium |
| Email Interface | Send project communications via integrated mail functionality | Medium |
| Large Project Handling | Scale to handle 60-70+ tasks per project (e.g., single application migration) | Medium |

## 💡 Brainstorm: Additional Use Cases

Potential extensions for discussion – not yet scoped:

- Resource Matching: Connect task skill requirements to available team members from DB's resource pool

- Risk Detection: AI identifies potential delays, blockers, or resource conflicts across projects

- Meeting Summaries → Tasks: Convert meeting notes/transcripts into actionable Jira tasks

- Dependency Mapping: Visualize cross-project dependencies for program-level oversight

- Sprint Planning Assistant: AI-suggested sprint composition based on velocity, capacity, priorities

- Compliance Checker: Validate project plans against DB's internal standards and methodologies

- Stakeholder Updates: Auto-generate tailored status updates for different audience levels

- Time Tracking Integration: Connect actual hours logged to task estimates for forecasting improvement

# Technical Challenges

| Challenge | Details |
| --- | --- |
| Multiple Jira Instances | DB has multiple Jira instances – need to handle cross-instance operations. Polarion may be easier alternative for PoC. |
| Limited Documentation | Internal DB docs only – requires ongoing knowledge transfer from Tobias H. This is a known pain point. |
| API/IAM Restrictions | Some APIs and IAM controls outside Tobias's direct authority. Direct access may be limited; expect delays. |
| PII/Data Privacy | Personal data requires formal Verwendungszweck filing. Approval cycles: monthly or quarterly. Plan accordingly. |
| Onboarding Buffer | Expect 2-4 week setup period before active development can begin. Access to systems, documentation, environments. |
| Test Cases from DB | DB must provide test cases and acceptance criteria. We implement, they validate. |

# Team & Working Model

## Sprint Structure

We operate in 2-week sprints as an embedded part of the DB Systel team. All parties use the same methodologies. DB developers and designers work alongside us.

## Deloitte Team

| Name | Allocation | Role |
| --- | --- | --- |
| Nicolas Pfitzinger | 100% | Tech Lead |
| Marcel Schweiker | 100% | Developer |
| Yixuan Liu | 100% | Developer |
| Wenyi Yang | 30% | Developer |

## DB Systel Contact

Tobias Hackbarth – Primary stakeholder, highest decision authority, BahnGPT technical contact

# Key Dates

- Project Start: 1 February 2026

- Onboarding Period: 2-4 weeks (access setup, documentation, environments)

- Active Development Starts: ~Mid-February 2026

- Estimated End: End of May 2026

- Completed: Live demo with DB tech team ✓, Initial RACI matrix ✓

─────────────────────────────────────────

Deloitte AI & Data Analytics  |  January 2026

Internal Use Only